PROFORMA QUOTATION

Static Website Development for Coral Perl Navire Ltd Nigeria.

| Quotation No: PQ-2026-001 | Date: February 1, 2026 | Valid Until: March 3, 2026 | Prepared By: Martin Denis |
| --- | --- | --- | --- |

| TO: | FROM: |
| --- | --- |
| Coral Perl Navire Ltd. Nigeria | Byver Ltd. |

# PROJECT SCOPE

Development of a professional static website for your chandlery business, including:

- Modern, responsive design optimized for desktop, tablet, and mobile devices

- Home page with company overview and featured marine products

- About Us page detailing your chandlery history and services

- Product catalog with up to 5 categories (ropes, navigation equipment, safety gear, maintenance supplies, etc.)

- Contact page with integrated inquiry form

- Image gallery showcasing products and facilities

- SEO-optimized structure for better search engine visibility

- Fast loading times and secure HTTPS connection

- Cross-browser compatibility (Chrome, Firefox, Safari, Edge)

# DETAILED COST BREAKDOWN

## 1. Website Design & Development

| Custom design with maritime/chandlery aesthetic | Included |
| --- | --- |
| Up to 8 static pages | Included |
| Responsive HTML/CSS/JavaScript implementation | Included |
| Contact form integration with email notifications | Included |
| Image optimization and gallery setup | Included |
| Basic SEO setup (meta tags, descriptions, sitemap) | Included |
| Subtotal | ₦1,325,224 |

## 2. Domain Registration

Professional domain name for your chandlery business with privacy protection.

| Domain Options | Annual Fee |
| --- | --- |
| .com (International - Recommended) | ₦24,848/year |
| .net (Network/Business) | ₦26,504/year |
| Country-specific (e.g., .de, .fr, .uk, .ng) | ₦19,878-33,131/yr |
| WHOIS Privacy Protection (included) | Free |
| Estimated Annual Cost (.com) | ₦41,413/year |

## 3. Web Hosting - Premium Shared Hosting Package

Professional hosting infrastructure designed for reliability, security, and performance.

| HOSTING SPECIFICATIONS | INCLUDED |
| --- | --- |
| Storage & Bandwidth |  |
| • SSD Storage Space | 10 GB |
| • Monthly Bandwidth | Unlimited |
| • Estimated Monthly Visitors | 50,000+ |
| Performance & Speed |  |
| • SSD Storage (Solid State Drives) | ✓ |
| • Content Delivery Network (CDN) | ✓ |
| • Server Caching | ✓ |
| Security Features |  |
| • Free SSL Certificate (HTTPS) | ✓ |
| • DDoS Protection | ✓ |
| • Malware Scanning | ✓ |
| • Web Application Firewall (WAF) | ✓ |
| Backup & Recovery |  |
| • Automated Daily Backups | ✓ |
| • Backup Retention Period | 30 days |
| • One-Click Restore | ✓ |
| Email Services |  |
| • Professional Email Accounts | Up to 5 |
| • Email Storage per Account | 2 GB |
| • Webmail Access | ✓ |
| • IMAP/POP3/SMTP Support | ✓ |
| • Spam & Virus Protection | ✓ |
| Technical Support & Reliability |  |
| • Uptime Guarantee | 99.9% |
| • Server Monitoring | 24/7 |
| • Control Panel (cPanel) | ✓ |
| • FTP/SFTP Access | ✓ |
| • Technical Support | Email |
| ANNUAL HOSTING COST | ₦198,784/year |

## 4. Initial Content Upload & Setup

| Upload and formatting of provided content | Included |
| --- | --- |
| Basic image editing and optimization (up to 30 images) | Included |
| Domain configuration and DNS setup | Included |
| Email account setup and configuration | Included |
| Subtotal | ₦248,480 |

# TOTAL INVESTMENT

| INITIAL SETUP (One-Time Costs) |  |
| --- | --- |
| Website Design & Development | ₦1,325,224 |
| Initial Content Upload & Setup | ₦248,480 |
| Domain Registration (Year 1) | ₦41,413 |
| Web Hosting (Year 1) | ₦198,784 |
| TOTAL INITIAL INVESTMENT | ₦1,813,901 |
| ANNUAL RECURRING COSTS (From Year 2) |  |
| Domain Renewal | ₦41,413 |
| Hosting Renewal | ₦198,784 |
| TOTAL ANNUAL COST | ₦240,197/year |

# PAYMENT TERMS

- 50% deposit (₦906,951) required to commence work

- 50% balance (₦906,950) due upon project completion before website goes live

- Payment methods: Bank transfer, PayPal, Credit/Debit Card

- Annual hosting and domain fees due 30 days before renewal date

# PROJECT TIMELINE

Upon receipt of deposit and all required materials (content, images, logos):

| Phase | Timeline |
| --- | --- |
| Initial design mockup and layout | 5-7 business days |
| Client review and feedback | 2-3 business days |
| Revisions and refinements | 3-5 business days |
| Final development, testing, and deployment | 5-7 business days |
| TOTAL ESTIMATED COMPLETION | 3-4 weeks |

# CLIENT RESPONSIBILITIES

To ensure timely delivery, the client agrees to provide:

- All text content for website pages (home, about, products, contact)

- High-quality product images and company photos (minimum 1200px width)

- Company logo in vector format (AI, EPS, or SVG preferred)

- Brand colors, fonts, and style preferences

- Complete contact information and business details

# OPTIONAL MAINTENANCE & SUPPORT

| Package | Included | Monthly Fee |
| --- | --- | --- |
| Basic Maintenance Ideal for static sites with minimal updates | • Security updates • Content updates (2 hrs/mo) • Email support • Performance monitoring | ₦74,544/month |
| Premium Maintenance Best for businesses requiring regular updates | • All Basic features • Content updates (5 hrs/mo) • Priority support • Monthly analytics report • SEO monitoring | ₦157,370/month |

# TERMS & CONDITIONS

- This quotation is valid for 30 days from the date above

- All prices are in Nigerian Naira (₦) and exclude applicable taxes

- Additional pages beyond the included 8 pages will be charged at ₦132,523 per page

- Two rounds of revisions are included; additional major revisions may incur extra charges

- Full website ownership transfers to client upon complete payment

- Hosting and domain services are renewed annually

- Non-payment of annual fees may result in service interruption or loss of domain

- Client is responsible for maintaining backup copies of all content provided

# QUOTATION ACCEPTANCE

To proceed with this project, please sign below and return this quotation with the initial deposit of ₦906,951.

| Authorized Signature | Date |
| --- | --- |

We look forward to creating a professional online presence for your chandlery business.

Should you have any questions or require modifications to this quotation,

Please don’t hesitate to contact us.

Best regards,

Martin Denis